## Slide 1
Milestone
Task Duration Gant
Task % Status Filled
Gant Chart
-1 yr
-2 yrs
FY
Q1 Q2 Q3 Q4
Baseline Milestone
Baseline Duration Gant
Q1 Q2 Q3 Q4
Q1 Q2 Q3 Q4
Q1 Q2 Q3 Q4
Q1 Q2 Q3 Q4
+2 yrs
+1 yr
+3 yrs
Current Date

## Slide 2: Custom Gant Chart on ACCESS VBA
Duration
% Complete
.2”
.8 x Height
Box1
Top: 0.0”
Left: 6.25”
Top: 0.05”
Height: .155”
Left: Start”
Line2
Top: 0.0”
Left: 6.75”
Box4
Top: 0.0”
Left: 9.25”
1”
Box2
Top: 0.0”
Left: 7.25”
Box3
Top: 0.0”
Left: 8.25”
4.0”
TWIP = 1440 twips
SizeOfDay = (10.25”-8”)/TimePeriod*TWIP [ex: 2.25/90 = 0.025”] => 0.025*1440 = 36 twips = 1day
ChartArea Max and Min = 11”*TWIP and 6.25”*TWIP = 11*1440 and 6.25*1440 = 15840 twips and 9000 twips
MoveLeft() Must Fall Between 15840  9000 twips (6.25”-11”) to be on chart
ChartStart = 6.25”*TWIP = 9000
Line6
Top: 0.0”
Left: 7.75”
Line10
Top: 0.0”
Left: 8.75”
Line14
Top: 0.0”
Left: 9.75”
.75”
.5”
.25”
Line1
Top: 0.0”
Left: 6.75”
Line3
Top: 0.0”
Left: 7”
Line5
Top: 0.0”
Left: 7.5”
Line7
Top: 0.0”
Left: 8”
Line9
Top: 0.0”
Left: 8.5”
Line11
Top: 0.0”
Left: 9”
Line13
Top: 0.0”
Left: 9.5”
Line15
Top: 0.0”
Left: 10”
Line_Current_Date
Top: 0.0”
Left: 8.5”

## Slide 3: Custom Gant Chart on ACCESS VBA
Duration
% Complete
.2”
.8 x Height
Top: 0.05”
Height: .155”
Left: Start”
Need to Check MoveLeft Value to Make Sure It Can Be Represented On the Chart or Else Set Values to Zero
MoveLeft Values Calculated by DateDifference(“d”, CurrentDate, Start) using Query Values
if Value is Less Than < Chart Min then Set to GantStart
if Duration is off Chart then GantStart - MoveLeft (subtracted)
if Does not fall on chart then set to zero
if falls on chart Countdown Finish  CurrentDate Subtracted form Chart portion to represent amount that can be represented on chart
Past
Future
FY -2
FY -1
FY+2
Current FY / Current Date
FY +1

## Slide 4
ChangeWidth
ChartMax
ChangeHieght
ChartMin
ChangeTop
DurationMax
MoveLeft
MoveRight
Offset
SizeofDays
DefaultTwip = 14440 Constant Value for Printing
ChartMin = DefaultTWIP * Gant Start Position
ChartMax = DefaultTWIP * Gant End Position
SizeofDays = 2.25/Time Period on Homescreen
DayBoxSize = SizeofDays * DefaultTWIP
TempNumber = Datedifference between Start Finish
Offset = Date difference between Report date and current system Date
ChangeWidth = Size of Gant Object
CStart = Date difference between Current date and start
CFinish = Date difference between current date and start
BStart = Date difference between Current date and Baseline start
BFinish = Date difference between current date and Baseline start
MoveLeft = Current Date Position + Offset
ChangeTop = Top Position of Gant Object
ChangeHeight = Top Position of Gant Object

## Slide 5
ChangeWidth
ChartMax
ChangeHieght
ChartMin
DurationMax
MoveLeft
RightPosition
DefaultTwip = 14440 Constant Value for Printing
ChartMin = DefaultTWIP * Gant Start Position
ChartMax = DefaultTWIP * Gant End Position
SizeofDays = 2.25/Time Period on Homescreen
DayBoxSize = SizeofDays * DefaultTWIP
TempNumber = Datedifference between Start Finish
Offset = Date difference between Report date and current system Date
ChangeWidth = Size of Gant Object
CStart = Date difference between Current date and start
CFinish = Date difference between current date and start
BStart = Date difference between Current date and Baseline start
BFinish = Date difference between current date and Baseline start
LeftPosition = Current Date Position + Offset
RightPosition = Current Finish Date Position + Offset
ChangeTop = Top Position of Gant Object
ChangeHeight = Top Position of Gant Object

## Slide 6: Custom Gant Chart on ACCESS VBA
Duration
Complete
-(TimePeriod)/3
Current/Report Date
TimePeriod
TimePeriod/3
TimePeriod*2/3
Off Chart = Blank Chart
-(TimePeriod)/3
Current/Report Date
TimePeriod
TimePeriod/3
TimePeriod*2/3
Off Chart Subtracted
Duration
-(TimePeriod)/3
Current/Report Date
TimePeriod
TimePeriod/3
TimePeriod*2/3
Only Part On chart is Visible,
% of this new size filled in Same for Future date
Complete
Duration
Complete

## Slide 7: Custom Gant Chart Indicator
Plan
-(TimePeriod)/3
Current/Report Date
TimePeriod
TimePeriod/3
TimePeriod*2/3
Baseline = Plan
Baseline
Plan
Baseline = Plan, Start in Past and % = 0
Baseline
Plan
Baseline = Plan, Finish in Past and % = 0
Baseline
Plan
Baseline = Plan, Finish in Past and % > 0
Baseline
Complete

## Slide 8: Custom Gant Chart Indicator
Plan
-(TimePeriod)/3
Current/Report Date
TimePeriod
TimePeriod/3
TimePeriod*2/3
Baseline is in future Plan is in future
Baseline
Plan
Baseline is in future Start in Past and % = 0
Baseline
Plan
Baseline is in future
Finish in Past and % = 0
Baseline
Plan
Baseline is in Future,
Finish in Past and % > 0
Baseline
Complete
Plan
Baseline Start is in Past Start in Past and % = 0
Baseline

## Slide 9: Custom Gant Chart Indicator
Plan
-(TimePeriod)/3
Current/Report Date
TimePeriod
TimePeriod/3
TimePeriod*2/3
Baseline is before Plan
Plan is in future
Baseline
Plan
Baseline is in Past
Start in Past and % = 0
Baseline
Plan
Baseline is before Plan
Finish in Past and % = 0
Baseline
Plan
Baseline is before Plan,
Finish in Past and % > 0
Baseline
Complete
Plan
Baseline is in past
Plan is in future
Baseline

## Slide 10: GantGraphic
Option Compare Database
Option Explicit
Public Sub MoveDurationBox(ReportName As Report, TimePeriod As Integer)
Dim ReportObj As Report
Set ReportObj = ReportName
'Variables Used to Move Left
Dim MoveLeft As Double
Dim ChangeWidth As Double
Dim ChangeHeight As Integer
Dim ChangeTop As Integer
Dim SizeofDays As Double
Dim ChartMin As Integer
Dim ChartMax As Integer
Dim DurationMax As Integer
Dim ChangeWidthPercent As Integer
Dim TempNumber As Double
Dim Offset As Integer
On Error Go To GantError:
ReportObj.Box_Duration.Move 0, 0, 0, 0
ReportObj.Box_Completed.Move 0, 0, 0, 0
'Determine the Size a day will be represented as
SizeofDays = (2.25 / (TimePeriod))
'Determine Min And Max TWIP Values for Chart
'Wil Use Values if Duration is Off the Chart
ChartMin = DefaultTWIP * 7
ChartMax = DefaultTWIP * 10
'Calculates Size of Bar
TempNumber = (ReportObj.Txt_Duration * DefaultTWIP * SizeofDays)
'Check the value of TempNumber to make sure it is less than max integer value 32,767
If Abs(TempNumber) > 32767 Then
'MsgBox "Size of Gant Error"
ChangeWidth = 32766
Exit Sub
Else
ChangeWidth = CInt(TempNumber)
End If
'Calculate Offset if Current date is not Actual Current Date
Offset = DateDiff("d", Date, Form_IMS_HomeScreen.Txt_CurrentDate)
'Calculate TWIPS values to modify Position on Chart
'Calculate Left Value to shift Box_Duration and Box_Complete
'Then Check if off the Chart 11160,
MoveLeft = (7.75 * DefaultTWIP + (ReportObj.Txt_CStart - Offset) * SizeofDays * DefaultTWIP)
If MoveLeft < ChartMin Then
ChangeWidth = (TimePeriod / 3 * SizeofDays * DefaultTWIP) + _
(ReportObj.Txt_CFinish - Offset) * (SizeofDays * DefaultTWIP)
If ChangeWidth < 0 Then
ChangeWidth = 0
End If
MoveLeft = ChartMin
Else: End If
If MoveLeft > ChartMax Then
ChangeWidth = MoveLeft - ChartMax
MoveLeft = ChartMax
Else: End If
'Determine MaxSize of Duration for Size of chart
DurationMax = ChartMax - MoveLeft
'Calculate the size of Box_Duration and then check if off the chart
If ChangeWidth > DurationMax Then
ChangeWidth = DurationMax
Else: End If
If MoveLeft = ChartMin Then
'ChangeWidth = (Form_IMSHomeScreen.Txt_TimePeriod / 3 - Report_LookAhead_PrototypeChart.Txt_CFinish) * SizeofDays * DefaultTWIP
End If
If MoveLeft = ChartMax Then
'ChangeWidth = (Form_IMSHomeScreen.Txt_TimePeriod - Report_LookAhead_PrototypeChart.Txt_CFinish) * SizeofDays * DefaultTWIP
End If
'Default Height of Box_Duration
ChangeHeight = CInt(0.2 * DefaultTWIP)
'Default Top Position of Box_duration
ChangeTop = CInt(0.025 * DefaultTWIP)
'MsgBox ReportObj.Box_Duration.Left
'MsgBox Report_LookAhead_PrototypeChart.Box_Duration.Left
ReportObj.Box_Duration.Move MoveLeft, ChangeTop, ChangeWidth, ChangeHeight
ChangeWidthPercent = ChangeWidth * ReportObj.Txt_PercentComplete
ReportObj.Box_Completed.Move MoveLeft, ChangeTop, ChangeWidthPercent, (ChangeHeight - ChangeTop)
Set ReportObj = Nothing
GantError
Select Case Error
case 1041
‘If No Values Quit Chart
End Sub

## Slide 11: Query IIF(condition,True,False) Statement
IIf([Percent_Complete]=1,"Completed", False 1)
False 1 = IIf([Percent_Complete]=0, True 1, False 3)
True 1 = IIf([CountdownFinish]<1,"Late Finish", False 2)
False 2 = IIf([CountdownStart]<1,"Late Start","Future Task")
False 3 = IIf([Percent_Complete] <1 , True 2, "Error")
True 2 = IIf([CountdownStart] > 0, "Future Task" , False 4)
False 4 = IIf([CountdownFinish] > 0, "In Progress" , "Late Task")
IIf([Percent_Complete]=1,"Completed", IIf([Percent_Complete]=0, IIf([CountdownFinish]<1,"Late Finish", Iff([CountdownStart]<1,"Late Start","Future Task")), IIf([Percent_Complete] <1 , IIf([CountdownStart] > 0, "Future Task" , IIf([CountdownFinish] > 0, "In Progress" , "Late Task")), "Error")))

## Slide 12: Query IIF(condition,True,False) Statement
SortPrecedence = PhasePts + AvailEndPts + SWPts +NewPts
SortPrecedence = (10000  1000) + (1360  100) + (1000  10)
PhasePts = IIf([PhaseType]= “Execute” , 10000 , 1000)
AvailEndPts = 2000 - CountdownAvailEnd
CountdownAvailEnd = DateDiff(“d”,Date(), AVAILENDSAIL)
SWPts = IIF(SWUPGRADE = “v5.4.0.1” , 1000, 100)
NewPts = IIf(SRA = “NEW”, -1000, 1000)